# GreenTrack - Carbon Footprint Dashboard

Odoo 19 Hackathon Project Plan

| Project Name: | GreenTrack - AI-Powered Carbon Intelligence Platform |
| --- | --- |
| Tagline: | From Measurement to Net Zero - Smart Carbon Management for UAE Enterprises |
| Team: | [Your Team Name] |
| Duration: | 2 Days |
| Last Updated: | November 8, 2025 |

# 1. Executive Summary

## The Challenge

Build an Odoo app that empowers UAE organizations to plan, manage, and measure the impact of their CSR and sustainability initiatives, aligned with Net Zero 2050 and UN SDGs.

## Our Solution

GreenTrack is an AI-powered carbon intelligence platform that:

Tracks carbon-generating activities in real-time

Visualizes environmental impact through interactive dashboards

Predicts future emissions using AI/ML

Generates actionable recommendations

Gamifies sustainability to drive employee engagement

## Why This Wins

Most Ambitious Scope - Combines API integration, AI predictions, and gamification

Real-World Value - Actually helps UAE companies reach Net Zero 2050

Technical Depth - Showcases advanced Odoo development skills

Beautiful UX - Dashboard-first design with professional analytics

Complete Solution - Not just tracking, but insights and predictions

# 2. Core Concept

## The Problem We're Solving

### Current Situation:

❌ Companies don't know where their emissions come from

❌ Can't measure if green initiatives are working

❌ Employees don't participate in sustainability efforts

❌ No proof of CSR progress for stakeholders/government

### Our Solution:

✅ Track Everything - Log all carbon activities (electricity, travel, paper, etc.)

✅ See Impact - Dashboard shows: "You saved 500 kg CO2 = 24 trees planted"

✅ Motivate Staff - Leaderboard makes sustainability fun

✅ Generate Reports - Automatic CSR compliance reports

# 3. Database Design

## Model Overview

We have 3 core models with essential fields and relationships:

carbon.initiative (The Green Programs)
    ↓ One2many
carbon.activity (The Emission Events)
    ↓ Many2one
carbon.goal (The Milestones)

## Model 1: carbon.initiative

Purpose: Represents CSR environmental programs/projects

| Field Name | Type | Required | Description |
| --- | --- | --- | --- |
| name | Char | Yes | Initiative name |
| category | Selection | Yes | energy, waste, transport, office, water |
| start_date | Date | Yes | Program start date |
| end_date | Date | No | Program end date |
| state | Selection | Yes | draft, active, completed, cancelled |
| target_co2_reduction | Float | Yes | Goal: Reduce X kg CO2 |
| actual_co2_reduction | Float (Computed) | No | Actually reduced |
| progress_percentage | Float (Computed) | No | (actual/target) * 100 |
| activity_ids | One2many | No | Related activities |
| goal_ids | One2many | No | Related goals |

Total Fields: 14

## Model 2: carbon.activity

Purpose: Individual carbon-generating or carbon-saving events

| Field Name | Type | Required | Description |
| --- | --- | --- | --- |
| name | Char (Computed) | No | Auto-generated description |
| activity_type | Selection | Yes | electricity, fuel, paper, travel, waste, water |
| activity_date | Date | Yes | When did this happen? |
| quantity | Float | Yes | How much? (100 kWh, 50 liters, etc.) |
| unit | Selection | Yes | kwh, liters, kg, km, sheets |
| emission_factor | Float | No | kg CO2 per unit (from API or preset) |
| co2_generated | Float (Computed) | No | quantity * emission_factor |
| co2_saved | Float | No | For reduction activities |
| initiative_id | Many2one | No | Link to initiative |
| employee_id | Many2one | No | Link to res.users |

Total Fields: 13

## Model 3: carbon.goal

Purpose: Reduction targets and milestones

| Field Name | Type | Required | Description |
| --- | --- | --- | --- |
| name | Char | Yes | Goal name |
| target_date | Date | Yes | Deadline |
| target_co2_reduction | Float | Yes | Goal: X kg CO2 |
| actual_co2_reduction | Float (Computed) | No | Progress |
| achievement_percentage | Float (Computed) | No | (actual/target) * 100 |
| state | Selection (Computed) | No | pending, in_progress, achieved, missed |
| initiative_id | Many2one | Yes | Link to initiative |
| reward_points | Integer | No | Gamification points |

Total Fields: 11

# 4. Stage-by-Stage Build Plan

## Stage 1: Project Setup & Core Models

⏱️ Time: 2 hours

👥 Team Members: 2 developers

### Tasks:

✅ Create folder structure

✅ Write __manifest__.py

✅ Create all 3 model files

✅ Write security file (ir.model.access.csv)

✅ Test module installation

### Deliverables:

Working Odoo module that installs without errors

All 3 models visible in database

## Stage 2: Basic Views (List, Form, Kanban)

⏱️ Time: 2-3 hours

👥 Team Members: 2 developers

### Tasks:

✅ Create List views for all 3 models

✅ Create Form views for all 3 models

✅ Create Kanban view for initiatives

✅ Create menu structure

✅ Add smart buttons and computed fields

### Deliverables:

Professional-looking views

Kanban board with drag-and-drop

Working navigation menu

## Stage 3: Dashboard & Analytics

⏱️ Time: 2-3 hours

👥 Team Members: 1-2 developers

### Tasks:

✅ Create graph views (line, pie, bar)

✅ Create pivot table view

✅ Add KPI summary cards

✅ Configure search filters

✅ Build main dashboard

### Deliverables:

Interactive dashboard with charts

Real-time analytics

Drill-down capabilities

## Stage 4: API Integration

⏱️ Time: 2 hours

👥 Team Members: 1 developer (backend-focused)

### Tasks:

✅ Implement API call to fetch emission factors

✅ Add fallback to local defaults

✅ Create scheduled action for updates

✅ Add error handling and logging

### Deliverables:

Auto-populated emission factors

Resilient system (works offline)

Weekly auto-updates via cron

## Stage 5: AI/ML Predictions

⏱️ Time: 2-3 hours

👥 Team Members: 1 developer (Python-focused)

### Tasks:

✅ Create prediction wizard

✅ Implement trend analysis (linear regression)

✅ Generate smart recommendations

✅ Add anomaly detection

### Deliverables:

Working prediction wizard

Trend identification

Actionable AI recommendations

## Stage 6: Demo Data & Polish

⏱️ Time: 1-2 hours

👥 Team Members: All team members

### Tasks:

✅ Create rich demo data (50+ activities)

✅ Add realistic initiatives (5-10)

✅ Set up goals with varied states

✅ Final UI polish

✅ Prepare demo script

### Deliverables:

Fully populated system

Professional-looking demo

Rehearsed presentation

# 5. 2-Day Execution Timeline

## Day 1: Foundation (8 hours)

| Time | Stage | Tasks |
| --- | --- | --- |
| 9:00 AM - 11:00 AM | Stage 1 | Project setup, Create 3 models, Security, Test |
| 11:00 AM - 2:00 PM | Stage 2 | Build List/Form/Kanban views, Menu structure |
| 2:00 PM - 4:00 PM | Stage 3 | Dashboard views, Graphs, Pivot tables, KPIs |
| 4:00 PM - 6:00 PM | Stage 4 | API integration, Emission factors, Scheduled actions |

### End of Day 1 Status:

✅ Working app with 3 models

✅ All views (List, Form, Kanban)

✅ Dashboard with analytics

✅ API integration

## Day 2: Innovation & Polish (8 hours)

| Time | Stage | Tasks |
| --- | --- | --- |
| 9:00 AM - 12:00 PM | Stage 5 | AI prediction wizard, Trend analysis, Recommendations |
| 12:00 PM - 2:00 PM | Stage 6 | Create demo data (50+ records), Test relationships |
| 2:00 PM - 4:00 PM | Polish | UI improvements, Bug fixes, Final testing |
| 4:00 PM - 6:00 PM | Demo Prep | Rehearse presentation, Screenshots, Backup plan |

### End of Day 2 Status:

✅ Complete app ready to demo

✅ AI/ML predictions working

✅ Rich demo data loaded

✅ Presentation rehearsed

# 6. Innovation Features

## 🌐 External API Integration

Innovation Score: ⭐⭐⭐⭐

What: Auto-fetch emission factors from Carbon Interface API

Why: Real-world data, always up-to-date

Impact: Judges see professional integration

Difficulty: Medium

## 📊 Dashboard & Analytics

Innovation Score: ⭐⭐⭐⭐⭐

What: Interactive charts, pivot tables, KPI cards

Why: Visual impact, easy to understand

Impact: Demo looks professional and impressive

Difficulty: Low-Medium

## 🤖 AI/ML Functionality

Innovation Score: ⭐⭐⭐⭐⭐

What: Predictive analytics and smart recommendations

Why: Shows technical sophistication

Impact: Differentiates from all other teams

Difficulty: Medium

## 🔄 Workflow Automation

Innovation Score: ⭐⭐⭐

What: Scheduled actions, computed fields, status workflows

Why: Reduces manual work

Impact: Shows Odoo expertise

Difficulty: Low

# 7. Demo Script (4 minutes)

## Opening (30 seconds)

Good afternoon, judges. We're excited to present GreenTrack - an AI-powered carbon intelligence platform helping UAE companies reach Net Zero 2050.

## Dashboard Overview (45 seconds)

Our dashboard gives companies instant visibility. Total CO2 saved: 1,247 kg, which equals 59 trees planted or 3 cars off the road for a month.

## Create Initiative (45 seconds)

Launching a new green program is simple. Let's create a "Paperless Office Challenge." Set target: 500 kg CO2. Drag to Active. System tracks progress automatically.

## Log Activities (30 seconds)

Employees log daily activities. I enter "200 sheets of paper used" - system auto-fills emission factor from API, calculates 2 kg CO2, updates progress.

## AI Predictions (60 seconds)

Our AI analyzes 6 months of data and predicts 850 kg CO2 savings next quarter. Identifies trend as "improving" and provides recommendations like "Install LED lighting."

## Impact Metrics (30 seconds)

We translate CO2 into real-world impact: trees planted, cars off road, SDG alignment. Ready for CSR reports and board presentations.

## Closing (20 seconds)

GreenTrack combines real-time tracking, AI intelligence, and actionable insights to help UAE companies achieve Net Zero 2050 - one kilogram at a time. Thank you!

# 8. Testing Checklist

## Functional Testing

☐ Initiative creates successfully

☐ Activity creates with computed CO2

☐ Goal computes achievement percentage

☐ Relationships work (initiative → activities → goals)

☐ Chatter tracking works

☐ List views display all records

☐ Form views save correctly

☐ Kanban drag-and-drop works

☐ Smart buttons show correct counts

☐ Charts display data correctly

☐ Pivot tables calculate totals

☐ API emission factors auto-populate

☐ Prediction wizard works

## Performance Testing

☐ App loads in < 3 seconds

☐ Dashboard renders quickly with 100+ records

☐ No console errors

☐ No Python exceptions

# 9. Appendices

## Appendix A: Emission Factors Reference

| Activity Type | Emission Factor | Unit | Source |
| --- | --- | --- | --- |
| Electricity (UAE) | 0.45 | kg CO2/kWh | UAE Grid Average |
| Gasoline | 2.31 | kg CO2/liter | EPA Standard |
| Diesel | 2.68 | kg CO2/liter | EPA Standard |
| Paper | 0.01 | kg CO2/sheet | Industry Average |
| Car Travel | 0.12 | kg CO2/km | Average Sedan |
| Air Travel | 0.24 | kg CO2/km | Short-haul |
| Waste | 0.5 | kg CO2/kg | Landfill Average |
| Water | 0.0003 | kg CO2/liter | Treatment Process |

## Appendix B: Common Issues & Solutions

### Issue: Module won't install

Solution: Check __manifest__.py syntax, verify all files in data list exist

### Issue: Views not showing

Solution: Verify XML syntax, check model name matches exactly

### Issue: Computed fields not updating

Solution: Check @api.depends decorator has correct field names

### Issue: API calls failing

Solution: Check internet connection, verify fallback defaults work

Good luck, team! Let's build something amazing! 🚀